# JPX Flight Data Dashboard

Technical Feasibility & Collaboration Proposal

Prepared by: Marc Frons, Wainscott Citizens Advisory Committee

December 2025

# Executive Summary

This proposal outlines the technical feasibility of creating a public flight data dashboard for East Hampton Town Airport (JPX). The dashboard would provide residents and Town officials with transparent, data-driven insights into airport operations, including flight volumes, aircraft types, peak hours, and voluntary curfew compliance.

Before proceeding with development, we seek to understand whether the Town's existing AirNav Radar (formerly RadarBox) subscription could support this initiative, potentially reducing costs and accelerating deployment.

# Questions for Town Staff

To assess collaboration opportunities, we request clarification on the Town's current AirNav Radar subscription:

- Subscription Tier: What level of AirNav Radar service does the Town currently have (Basic, Business, Enterprise)?

- API Access: Does the current subscription include API access? If so, how many credits per month are allocated?

- Data Export: Can staff currently export CSV/Excel data for JPX operations? If so, what fields are available?

- Usage Authorization: Would the Town consider authorizing use of existing API credits for a public transparency dashboard, or prefer WCAC acquire independent access?

# Technical Overview

## Data Source: AirNav Radar API

AirNav Radar (Tampa, FL) provides comprehensive flight tracking data via ADS-B receivers. Their API offers access to historical flight data, airport statistics, and aircraft information necessary for the proposed dashboard.

Relevant API Capabilities:

| Capability | Description |
| --- | --- |
| Flight Search | Query by departure/arrival airport (KJPX), date range |
| Airport Statistics | Daily movement counts (arrivals/departures) |
| Aircraft Data | Registration, type, operator (enables helicopter vs. fixed-wing classification) |
| Historical Data | Up to 365 days of historical operations |
| Geographic Search | Lat/long queries (useful for future complaint correlation) |

## Cost Estimates

If the Town's existing subscription cannot be leveraged, independent API access would be required:

| Plan | Credits/Month | Cost | Per Credit |
| --- | --- | --- | --- |
| Starter | 10,000 | ~$120/mo | $0.012 |
| Mid-tier | 50,000 | ~$400/mo | $0.008 |

Estimated JPX Usage: Based on ~100 daily operations (average), a daily batch-update approach would consume approximately 3,000-5,000 credits/month, well within the Starter plan allocation.

# Development Approach

## Architecture

The dashboard would use a cost-efficient daily batch architecture rather than real-time tracking. A scheduled job would pull the previous day's operations each morning, store them in a local database, and serve the public dashboard from cached data. This approach minimizes API credit consumption while providing timely information.

## Development Phases

- Setup & API Integration (4-6 hours): Business account setup, API credential configuration, endpoint testing

- Data Pipeline (12-16 hours): Automated data collection scripts, database schema, daily batch processing

- Aircraft Classification (4-6 hours): ICAO type code mapping for helicopter/fixed-wing/jet categorization

- Dashboard Interface (16-24 hours): Web application with charts, filters, and data visualizations

- Map Integration (12-16 hours): Historical flight track visualization, density heat maps

- Deployment & Documentation (8-12 hours): Server configuration, SSL, user documentation

Level of Effort Summary:

| Metric | Estimate |
| --- | --- |
| Total Development Hours | 56-80 hours |
| Timeline (part-time) | 3-4 weeks |
| Timeline (focused) | 2 weeks |
| Ongoing API Cost | ~$120/month (if independent) |
| Ongoing Maintenance | Minimal (automated) |

# Proposed Deliverables

The proof-of-concept dashboard would provide:

- Daily, weekly, and monthly operation counts at JPX

- Aircraft type breakdown (helicopter vs. fixed-wing vs. jet)

- Peak hours and day-of-week patterns

- Year-over-year trend comparisons

- Flight density heat maps by time of day

- Voluntary curfew compliance metrics (8pm-8am operations)

Not included without additional investment:

- Real-time flight tracking (cost-prohibitive for API credits)

- Actual noise level measurements (requires physical monitors)

- Noise complaint integration (separate data source)

- Stage 1/2/3 helicopter classification (not available via ADS-B)

# Recommended Next Steps

- Town Response: Clarify current AirNav Radar subscription tier and API access

- Technical Meeting: If Town has API access, schedule brief technical discussion with IT staff

- Scope Agreement: Determine whether this would be a Town-led, WCAC-led, or collaborative project

- POC Development: Upon agreement, begin proof-of-concept development

# Contact

For questions or to discuss this proposal:

Marc Frons

Wainscott Citizens Advisory Committee

Email: marc.frons@gmail.com